Gamifying Education Project Plan

# 1 Introduction
This plan was created to cover the development of a program that would attempt to provide a modular platform of gamified educational courses, specifically Miniature Online Open Courses, hereafter referred to as “MOOC”.
This plan is to ensure that there will be no conflicts of interest or failures in understanding for all stakeholders during the initial design and development of the product, as well as guaranteeing it completes the requirements set out in the proposal.
# 2 Project Organisation
The project will be worked on by a single individual, a single sponsor, and the subject co-ordinator.
Scott Gardner	Developer
Ken Eustace	Sponsor
Luke O'Connor	Subject Coordinator
# 3 Project Practices and Measurements
Communication
In order to ensure that there won't be any sudden problems due to disagreements, there must be at least one meeting per phase, preferably two, that will be held with the intent of discussing the project, it's trajectory and any outside problems or influences. As well as these meetings, all members will make themselves available through email, so that should an issue arise without a meeting scheduled soon enough, it can still be discussed.

Iteration Assessment
At the end of each iteration, and before the beginning of a new iteration, each team member shall decide on if the activities within the iteration were completed, and if the evaluation criteria created for each iteration were met.

Phase	Iteration	Primary Objectives (Risks and Use Case scenarios)
Initiation	Initiation	Define project concept / Define initial project plan
Inception	IIP1	Project Team meeting, Finalise objectives and requirements. / Define major/primary use cases
Inception	IIP2	Project Team meeting, Focus discussion on preparations to move into Elaboration Phase / Finalise Major/Primary Use Cases. / Pass LCOM
Elaboration	EIP1	Project Team meeting to focus on Initial Game theory design / Further define Use/Cases, including refining current ones and defining new, less major ones. / Begin High/Surface level game theory design. / Begin basic logical structure of the subject database.
Elaboration	EIP2	Project Team meeting to focus on the continuation of both the Surface level Game Theory and database designs. / Surface level Game Theory should be roughly %60 to %80 complete by the end of this Iteration. / Subject database should be almost to fully designed, and the Student database should be roughly %50 done. / Prototype implementation of each major use case.
Elaboration	EIP3	Project Team Meeting to focus on the Architecture and Prototype development. / Prototype implementation of each major use case. / Surface level Game Theory and all databases should be %100 logically finished.
Elaboration	EIP4	Finalise Proof of concept / Finalise documents for LCAM / Pass LCAM